SYNTHETIC SAMPLE CONTRACT — FOR DEMONSTRATION ONLY

This is an AI-generated template. It is not a real legal document and should

not be used for any legal purpose. Consult a qualified lawyer for real agreements.

=====================================================================

SOFTWARE DEVELOPMENT AGREEMENT

This Software Development Agreement ("Agreement") is entered into as of February 10, 2025

(the "Effective Date"), by and between ClientCo LLC, a Washington corporation (the "Client"),

and DevStudio Inc., an Oregon corporation (the "Developer").

1. SCOPE OF WORK

The Developer shall design, develop, and deliver a web-based inventory management system

(the "Software") according to the specifications in Exhibit A. The Developer shall provide

source code, documentation, and 90 days of post-delivery support.

2. MILESTONES AND DELIVERABLES

(a) Milestone 1: UI/UX design mockups — due March 15, 2025

(b) Milestone 2: Backend API and database schema — due April 30, 2025

(c) Milestone 3: Complete Software with source code — due June 15, 2025

3. PAYMENT TERMS

The Client shall pay the Developer a total of $85,000 USD as follows:

(a) $25,000 upon signing of this Agreement;

(b) $20,000 upon completion of Milestone 1;

(c) $20,000 upon completion of Milestone 2;

(d) $20,000 upon delivery of the complete Software.

All invoices are payable within 30 days of receipt.

4. INTELLECTUAL PROPERTY

All intellectual property rights in the Software, including source code, designs, and

documentation, shall be assigned to the Client upon full payment. The Developer retains

ownership of pre-existing tools and libraries used in the development. The Developer

grants the Client a perpetual, irrevocable license to use such pre-existing components.

5. CONFIDENTIALITY

Each party agrees to keep confidential all proprietary information disclosed during

the term of this Agreement. This obligation survives for 3 years after termination.

6. WARRANTY

The Developer warrants that the Software will conform to the specifications for 90 days

after delivery. The Developer's sole obligation is to repair or replace non-conforming

Software. The Software is provided "as-is" after the warranty period.

7. LIMITATION OF LIABILITY

The Developer's total liability under this Agreement shall not exceed the total fees paid

by the Client. Neither party shall be liable for indirect or consequential damages.

8. TERMINATION

Either party may terminate this Agreement with 30 days written notice. The Client may

terminate immediately for material breach. Upon termination, the Developer shall deliver

all work completed to date.

9. INDEMNIFICATION

The Developer shall indemnify the Client against any third-party claims arising from

the Developer's infringement of intellectual property rights.

10. GOVERNING LAW

This Agreement shall be governed by the laws of the State of Washington.

IN WITNESS WHEREOF, the parties have executed this Agreement.

ClientCo LLC                           DevStudio Inc.

By: ____________________              ____________________